RWA CONNECT MVP — Phase 1 Build Specification What to build. What to skip. What to launch with.

| MVP Version v1.0 | Status Build Ready | Timeline 8–12 Weeks | Date March 2026 |
| --- | --- | --- | --- |

Purpose of this document: Define the exact scope of the first buildable, shippable version of RWA Connect. This is NOT the full product vision — that is covered in the separate Full Product Specification (v3.0). This MVP document tells a developer exactly what to build, what to skip, and what decisions have been made to keep the first release lean and fast.

SaaS architecture is in scope from day one. Even if the first RWA using the platform is a single society with 50 residents, the database schema, multi-tenancy model, Society ID system, and Society Code framework are all built correctly from the start. Adding the 1,000th RWA later requires zero architectural changes.

# 1. MVP Scope — In vs Out

| ✅ IN SCOPE — MVP | ❌ OUT OF SCOPE — Post-MVP |
| --- | --- |
| ✓ Super Admin dashboard — onboard societies, activate admins | ✗ Festival fund management (Phase 2) |
| ✓ Society setup with configurable joining fee and annual fee | ✗ Election automation — automated term expiry & lockout (Phase 2) |
| ✓ Society Code (admin-chosen) for resident self-registration | ✗ Payment gateway / online payments (Phase 2) |
| ✓ 5 society types with dynamic unit address fields | ✗ React Native mobile app — PWA only for now |
| ✓ Resident self-registration (4 mandatory fields only) | ✗ Visitor / domestic help management (Phase 3) |
| ✓ RWAID generation and digital ID card (PDF, QR code) | ✗ Multi-language UI — English only for launch |
| ✓ RWA Admin approval/rejection of pending registrations | ✗ Recurring expense templates (Phase 2) |
| ✓ Pro-rata fee calculation based on month of joining | ✗ Facility booking (Phase 3) |
| ✓ Payment recording (digital ledger, no gateway) | ✗ Resident expense query/dispute module (Phase 2) |
| ✓ PDF receipt generation and WhatsApp delivery | ✗ Polls and surveys (Phase 3) |
| ✓ Expense ledger with category and running balance | ✗ Multiple admin permission levels — 2 levels only for MVP |
| ✓ 5 key automated WhatsApp notifications |  |
| ✓ Manual WhatsApp bulk broadcast (filter-based) |  |
| ✓ Bulk resident import via Excel (migration) |  |
| ✓ Basic reports: paid list, pending list, expense summary |  |
| ✓ Society Code QR poster (downloadable PDF) |  |

📌 Everything in the OUT OF SCOPE column is designed and documented in the Full Product Specification. It is NOT abandoned — it's deliberately deferred. The database schema for Phase 2 features should be stubbed in from day 1 so adding them later requires no migration pain.

# 2. User Roles — MVP

MVP has three roles. Admin permission sub-levels (Treasurer, Secretary, Executive Member) are deferred to Phase 2. For MVP, an RWA has one Primary Admin (full access) and optionally one Supporting Admin (read + notify only).

| Super Admin | Platform owner. Creates societies, activates RWA Admins, monitors all societies. One account per platform deployment. |
| --- | --- |
| RWA Admin — Primary | Full access. Society setup, resident management, fee recording, expense logging, WhatsApp broadcast, reports. One per society. |
| RWA Admin — Supporting | Read-only + can send WhatsApp broadcast. Cannot edit financial data. Optional — not every RWA needs a second admin. Max 1 for MVP. |
| Resident | Self-register, view own RWAID + payment history + expense ledger. No editing rights. |

📌 A resident who is elected as an admin gets their resident account upgraded. The Super Admin adds the Admin role on top — no new account needed. On term end, the admin role is removed; the resident account stays active.

# 3. Society Setup & Configuration

## 3.1 What Super Admin Does at Onboarding

- Fills in the society profile form (see fields below)

- System auto-generates the permanent Society ID

- Admin chooses the Society Code (short, memorable, unique — 4 to 8 alphanumeric characters)

- System generates a downloadable QR code poster for the Society Code — ready to WhatsApp or print

- Super Admin creates the Primary Admin account (name + mobile)

- Primary Admin receives a WhatsApp with their login OTP and a setup link

## 3.2 Society Setup Form — Mandatory Fields Only

The setup form is designed to be completed in under 5 minutes. Everything not listed here is optional and can be filled in later.

| Society Name | Full name — can be informal (e.g., 'DLF Phase 4 Sector 28'). Used on all communications and RWAID cards. |
| --- | --- |
| State | Dropdown — 2-letter code used in Society ID generation |
| City | Text — abbreviated to 3 letters for Society ID (system does this automatically) |
| Pincode | 6-digit pincode — used in Society ID generation |
| Society Type | Dropdown — 5 options (see Section 3.3). Determines the unit address format. |
| Society Code | Admin-chosen. 4–8 alphanumeric characters, no spaces. System checks uniqueness in real time. Example: DLFP4, GREENPARK22, SECTOR7H |
| Joining Fee (₹) | Set by RWA Admin. Default shown: ₹1,000. Fully editable. |
| Annual Fee (₹) | Set by RWA Admin. Default shown: ₹1,200. Fully editable. System uses this for pro-rata calculation. |
| Admin Name | Primary RWA Admin's full name |
| Admin Mobile | Primary RWA Admin's WhatsApp-enabled mobile number |

📌 Society Code is chosen by the admin — NOT auto-generated from the society name. Auto-generation produces ugly codes. Let the admin pick something easy to remember and communicate. The system enforces uniqueness across all societies on the platform.

## 3.3 Society Types & Dynamic Unit Addressing

The society type selected during setup determines what address fields appear on the resident registration form. This avoids asking apartment residents for a plot number or asking villa residents for a tower number.

| Society Type | Description | Unit Address Fields | Example |
| --- | --- | --- | --- |
| Apartment Complex | Multi-storey building with multiple flats per floor | Tower/Block + Floor No. + Flat No. | Tower B, Floor 12, Flat 1204 → Display: B-12-1204 |
| Builder Floors | Independent house where each floor is owned by a different family | House No. + Floor (GF / 1F / 2F / 3F / Terrace) | House 42, First Floor → Display: 42-1F |
| Gated Community — Villas | Group of independent villas or row houses inside a gated boundary | Villa No. + Street / Phase / Pocket (optional) | Villa 17, Phase 2 → Display: Villa-17-P2 |
| Independent Sector / Open Colony | Open residential area — sectors, mohallas, colonies without a physical gate | House No. + Street / Gali No. + Sector / Block | House 245, Street 7, Sector 22 → Display: S22-St7-H245 |
| Plotted Colony | Individual ownership plots; residents have built their own houses on allocated plots | Plot No. + Lane No. (optional) + Phase (optional) | Plot 89, Lane 4 → Display: Plot-89-L4 |

⚠ A society that has BOTH apartments and villas (rare but exists in some large gated townships) should be registered as two separate RWA societies on the platform. Mixed addressing in a single RWA creates data inconsistency that is hard to report on.

## 3.4 Fee Configuration Rules

- Joining Fee and Annual Fee are set per society — not platform-wide constants

- Fees can be different for every RWA. A Delhi society may charge ₹500 joining and ₹600 annual. A Gurgaon society may charge ₹2,000 joining and ₹3,000 annual.

- The pro-rata formula is always: Monthly Rate = Annual Fee ÷ 12. First Payment = Joining Fee + (Monthly Rate × Remaining Months)

- RWA Admin can change the fee for the NEXT session independently — no Super Admin approval needed

- Fee change takes effect from April 1 of the stated session. Current session fees are calculated at the old rate — no retroactive change.

- When fee changes, system auto-sends a WhatsApp broadcast to all residents 60 days before the new session

- Fee history is stored: what fee was charged in each session. Changing the fee for Session 2026-27 does not alter Session 2025-26 records.

# 4. Resident Registration & RWAID

## 4.1 Registration Form — Minimal Friction Design

The resident registration form has exactly 4 mandatory fields. Everything else is optional. This removes friction for first-time digital users (common in tier-2 cities) while still capturing the minimum required for uniqueness.

| Field | Mandatory? | Notes |
| --- | --- | --- |
| Full Name | Yes | Used on RWAID card and all communications |
| Mobile Number (WhatsApp) | Yes | Primary identity. Must be the number they actively use on WhatsApp. Unique per society. |
| Unit / House Number | Yes | Format guided by society type (e.g., Apartment shows Tower+Floor+Flat fields; Builder Floor shows House+Floor fields) |
| Ownership Type | Yes | Dropdown: Owner / Tenant. Two choices only — no sub-types at registration. Admin can refine later. |
| Email | No | Optional. Used for email receipts only. Not required for WhatsApp or portal login. |
| Photo ID Proof | No | Optional upload. Aadhaar, Voter ID, Passport. Helps admin verify identity. |
| Secondary Mobile | No | Useful for joint owners or NRI owners to add a local contact |
| WhatsApp Consent | Yes (checkbox) | Must be checked to receive notifications. Not optional — if unchecked, registration cannot be submitted (communication is core to the platform) |

## 4.2 RWAID Format

| Full Format | RWA-[STATE]-[CITY]-[PINCODE]-[SOCIETYSEQ]-[YEAR]-[RESIDENTSEQ] |
| --- | --- |
| Example | RWA-HR-GGN-122001-0042-2025-0089 |
| Short Display ID | Last segment only: #0089 — used on RWAID card, WhatsApp messages, and verbal reference. Easy to remember and communicate. |
| Uniqueness | Globally unique across the entire platform |
| Immutability | Never changes. Profile changes (name, mobile, address) do not affect the RWAID. |
| On Deactivation | Status changes to Inactive. The ID is archived, never reassigned or reused. |

## 4.3 RWAID Card Content

- Society Name and Society ID

- Resident Full Name

- Short Display ID prominently (e.g., #0089)

- Full RWAID in smaller text below

- Unit / House Number

- Ownership Type (Owner / Tenant)

- Membership Status badge (Active / Pending Fee)

- QR Code encoding the full RWAID — scannable for gate or event verification

- Photo if uploaded — blank silhouette if not

📌 The RWAID card is a single-page PDF. Generated server-side. Resident receives a WhatsApp message with a direct link to download it. The link is permanent — same URL can be bookmarked and reshared.

# 5. Fee Management

## 5.1 Pro-Rata Calculation — Dynamic Formula

Because Joining Fee and Annual Fee are configurable per RWA, the fee table uses a formula rather than fixed rupee amounts. The system calculates the pro-rata at the time of approval based on the current month.

| Month of Joining | Months Remaining | Formula | Example (Joining=₹1000, Annual=₹1200) |
| --- | --- | --- | --- |
| April | 12 | Joining Fee + Annual Fee | 1000 + 1200 = 2200 |
| May | 11 | Joining Fee + 11 months | 1000 + (Annual ÷ 12 × 11) |
| June | 10 | Joining Fee + 10 months | 1000 + (Annual ÷ 12 × 10) |
| July | 9 | Joining Fee + 9 months | 1000 + (Annual ÷ 12 × 9) |
| August | 8 | Joining Fee + 8 months | 1000 + (Annual ÷ 12 × 8) |
| September | 7 | Joining Fee + 7 months | 1000 + (Annual ÷ 12 × 7) |
| October | 6 | Joining Fee + 6 months | 1000 + (Annual ÷ 12 × 6) |
| November | 5 | Joining Fee + 5 months | 1000 + (Annual ÷ 12 × 5) |
| December | 4 | Joining Fee + 4 months | 1000 + (Annual ÷ 12 × 4) |
| January | 3 | Joining Fee + 3 months | 1000 + (Annual ÷ 12 × 3) |
| February | 2 | Joining Fee + 2 months | 1000 + (Annual ÷ 12 × 2) |
| March | 1 | Joining Fee + 1 month | 1000 + (Annual ÷ 12 × 1) |

⚠ The system uses the month of APPROVAL (not application) to calculate pro-rata. If a resident applies in March but is approved in April, they are charged the April rate (full annual fee). RWA Admins should be aware of this and approve promptly at session boundaries.

## 5.2 Payment Recording Flow

- Admin opens resident profile → clicks 'Record Payment'

- Form shows: Amount (pre-filled with balance due), Payment Mode, Reference Number, Date

- For Cash: Reference Number is optional. For UPI/Bank Transfer: mandatory.

- Admin submits → system generates Receipt Number: [SocietyCode]-[Year]-R[SeqNo]  e.g., DLFP4-2025-R0089

- Resident receives WhatsApp instantly with receipt summary and PDF download link

- Fee status updates automatically: Pending → Paid (or Partial if short payment)

## 5.3 Fee Status Lifecycle

| Status | When It's Set | What Admin Sees |
| --- | --- | --- |
| Not Yet Due | Resident approved mid-session; first payment not yet due | Normal — no action needed |
| Pending | Session started; within grace period (first 15 days of April) | Yellow indicator — can send reminder |
| Overdue | Past April 15 grace period; no payment | Red indicator — appears in overdue report |
| Partial | Payment recorded but less than full amount due | Orange indicator — shows outstanding balance |
| Paid | Full session amount received and recorded | Green indicator |
| Exempted | Admin manually granted exemption with reason | Blue indicator — excluded from overdue reports |

# 6. Expense Ledger — MVP

For MVP, the expense ledger is a simple chronological log. Advanced features (recurring templates, resident dispute module) are Phase 2.

## 6.1 Adding an Expense

| Date | Date the expense was incurred |
| --- | --- |
| Amount (₹) | Mandatory |
| Category | Dropdown: Maintenance / Security / Cleaning / Staff Salary / Infrastructure / Utilities / Emergency / Administrative / Other |
| Description | Free text — brief description of what the expense was for |
| Receipt Photo | Optional upload — JPG or PDF, max 5MB |
| Logged By | Auto-filled — the admin account recording the entry |

## 6.2 Running Balance

- Displayed at top of expense ledger: Total Fees Collected (current session) − Total Expenses = Balance in Hand

- This figure is visible to all active residents of the society

- Festival expenses are tagged separately — not included in the main balance

## 6.3 Expense Correction

- Within 24 hours: admin can edit the entry directly. System logs what changed and who changed it.

- After 24 hours: admin creates a Reversal entry (marks original as reversed, adds reason, creates corrected entry)

- Reversed entries remain visible, struck through — full audit trail

- No expense entry can ever be permanently deleted

# 7. WhatsApp Notifications — MVP

## 7.1 Sender Account Model — Critical Decision

This is an operational decision that must be made before development begins. Two options:

| Option | How It Works | Pros / Cons |
| --- | --- | --- |
| Option A: Platform-level WhatsApp Account | Super Admin registers ONE WhatsApp Business Account. All societies send via this number. Messages show sender as 'RWA Connect' or similar. | Pro: Simple setup, one Meta verification. Con: Society loses personalisation. All messages come from a generic number. |
| Option B: Per-RWA WhatsApp Number | Each RWA Admin provides their own WhatsApp Business number. Platform sends on their behalf via WATI/Interakt. | Pro: Messages appear to come from the RWA's own number — residents trust it more. Con: Each RWA needs a Meta Business verification. More complex onboarding. |
| Recommended for MVP | Option A — Platform Account | Fastest to launch. Can migrate to Option B in Phase 2 once revenue covers per-BSP costs. |

## 7.2 MVP Notification Triggers

| Trigger | Recipient | Message Template | Type |
| --- | --- | --- | --- |
| Registration submitted | Resident | Your registration request for [Society Name] is submitted and pending approval. | Mandatory |
| Registration approved | Resident | Welcome to [Society Name]! Your RWAID is [RWAID]. View your ID card: [link] | Mandatory |
| Registration rejected | Resident | Your registration was not approved. Reason: [Reason]. Please re-apply or contact your RWA Admin. | Mandatory |
| Payment recorded | Resident | Payment of ₹[Amount] received for [Session]. Receipt: [ReceiptNo]. Download: [link] | Mandatory |
| New pending registration | RWA Admin | [Name] from [Unit] has registered. Pending your approval. Review: [link] | Mandatory |
| Fee reminder — March 1 | All active residents | Annual membership renewal due by March 31. Amount: ₹[AnnualFee]. Pay by [deadline]. | Optional (opt-out) |
| Fee overdue — post grace | Overdue residents | Your membership fee of ₹[Amount] for [Session] is overdue. Please pay to maintain active status. | Optional (opt-out) |

📌 All WhatsApp message templates must be submitted to Meta for approval before going live. Template approval takes 2–5 business days. Submit templates at least 2 weeks before launch date. One rejection can cause delays.

## 7.3 Manual Bulk Broadcast

- Admin composes a free-text message with optional variables: {Name}, {HouseNo}, {Amount}

- Selects recipient group: All Active / Fee Pending / Fee Overdue / Block filter / Manual selection

- Previews personalised message for one sample recipient

- Sends — each recipient receives an individual WhatsApp DM

- Broadcast log stored: admin name, timestamp, recipient count, message, delivery status

- SMS fallback: if WhatsApp delivery fails after 3 retries, fallback to SMS via MSG91/Twilio

# 8. Data Migration — Bulk Import

## 8.1 Excel Template Fields

| Name | Mandatory |
| --- | --- |
| Mobile Number | Mandatory — must be unique within society |
| Unit / House Number | Mandatory — format per society type |
| Ownership Type | Mandatory — Owner or Tenant |
| Fee Status (as of today) | Mandatory — Paid or Pending |
| Last Payment Date | Optional — if Paid, when was last payment |
| Email | Optional |
| Block / Tower / Floor | Optional — fill as applicable for society type |

## 8.2 Import Process

- Admin downloads template from dashboard

- Fills in data. Tip: copy-paste from existing Excel or WhatsApp contact export.

- Uploads file → system validates: checks mandatory fields, duplicate mobiles, invalid ownership types

- System shows validation report: X rows valid, Y rows with errors (row number + reason listed)

- Admin fixes errors in Excel, re-uploads. Repeat until all rows pass.

- Admin confirms import → all valid rows imported as Migrated accounts with auto-generated RWAIDs

- System queues WhatsApp activation messages to all imported residents

📌 Residents who don't activate within 30 days get a second reminder. After 60 days they become 'Dormant' but are never deleted. Admin can trigger a manual re-activation message at any time.

# 9. Reports — MVP

| Paid Members List | All residents with Paid status for the current session. Shows: Name, Unit, Amount Paid, Payment Date, Receipt No. |
| --- | --- |
| Pending / Overdue List | All residents with Pending or Overdue status. Shows: Name, Unit, Amount Due, Days Overdue. |
| Full Resident Directory | All active residents with status indicators. Filterable by block, floor, ownership type, status. |
| Expense Summary | All expenses for the current session by category. Total at bottom. Running balance shown. |
| Fee Collection Summary | Total fees due vs collected vs outstanding for the current session. Percentage collected. |

- All reports downloadable as PDF (formatted for printing) and Excel (for further analysis)

- PDF reports are watermarked with Society ID, report date, and generating admin's name

- Reports are scoped to the logged-in admin's society only

# 10. Tech Stack — SaaS from Day 1

Even though MVP serves possibly one or two societies initially, the architecture must be multi-tenant from day one. Retrofitting multi-tenancy is painful and expensive. Build it right from the start.

| Backend | Node.js + NestJS (TypeScript). REST API. Versioned (/api/v1/). |
| --- | --- |
| Frontend (Web) | React.js + TypeScript. PWA-enabled for mobile browser use without app download. |
| Database | PostgreSQL. Row-Level Security enforced at DB layer — all queries scoped by society_id. This is the multi-tenancy backbone. |
| Cache + Queue | Redis + Bull. Session cache and WhatsApp notification queue (async, retryable). |
| Authentication | Mobile OTP login for Residents and RWA Admins. Email + Password + TOTP 2FA for Super Admin. |
| File Storage | AWS S3 (or Azure Blob). Receipt PDFs, ID proof images, expense receipts. |
| WhatsApp | Meta WhatsApp Business API via BSP (WATI recommended for MVP). Pre-approved templates. |
| SMS Fallback | MSG91 or Twilio. OTP delivery + WhatsApp fallback. |
| PDF Generation | Puppeteer or PDFKit server-side. RWAID cards, receipts, reports. |
| Hosting | AWS (EC2 + RDS + S3) or Azure. Start with a single region. Auto-scaling from day 1. |
| Monitoring | Sentry for error tracking. Simple uptime monitoring (UptimeRobot for MVP). |

## 10.1 Multi-Tenancy Rule — Non-Negotiable

- Every database table that holds society-specific data has a society_id foreign key column

- PostgreSQL Row-Level Security policies enforce that no query can return rows from a different society

- Every API endpoint validates: the authenticated user's society_id === the requested resource's society_id

- Super Admin bypasses RLS for aggregate reports only — never for individual resident data browsing

- This ensures: one society's data is never visible to another society's admin or residents

## 10.2 Database Schema Stubs for Phase 2

The following tables should exist in the schema from day 1, even if empty, so Phase 2 features can be added without painful migrations:

- festivals (id, society_id, name, target_amount, status, created_at)

- festival_contributions (id, festival_id, user_id, amount, payment_mode, created_at)

- admin_terms (id, user_id, society_id, position, term_start, term_end, status)

- expense_queries (id, expense_id, user_id, question, answer, status, created_at)

- visitor_logs (id, society_id, resident_id, visitor_name, expected_date, status, created_at)

# 11. Go-Live Checklist

Before the platform goes live with even one RWA, all of the following must be completed:

## Legal & Compliance

- ✅  Privacy Policy drafted by legal professional and published

- ✅  Terms of Service drafted and published

- ✅  DPDP-compliant consent checkboxes on all data collection forms

- ✅  Data storage confirmed on India-region servers (AWS Mumbai / Azure India Central)

- ✅  GST registration (if expected revenue > ₹20L in year 1)

## WhatsApp & Notifications

- ✅  WhatsApp Business Account registered and Meta Business verification complete

- ✅  All notification message templates submitted to Meta and approved

- ✅  Test broadcast sent to 5 internal test numbers — verified delivery

- ✅  SMS fallback tested — confirmed working when WhatsApp fails

## Security

- ✅  SSL/TLS certificate installed — all traffic HTTPS

- ✅  Database encrypted at rest (RDS encryption enabled)

- ✅  S3 bucket encryption enabled

- ✅  Super Admin account created with 2FA enforced

- ✅  OTP rate limiting tested — 3 attempts then lockout

- ✅  Penetration testing or security review done on auth endpoints

## Functional

- ✅  End-to-end flow tested: Society creation → Admin login → Resident registration → Fee recording → Receipt delivery → Expense logging → Report download

- ✅  Pro-rata fee calculation tested for all 12 months

- ✅  Bulk import tested with 100+ row Excel file including error rows

- ✅  RWAID card PDF generated correctly with QR code

- ✅  QR code on RWAID card verified to scan correctly

- ✅  Society Code QR poster generated and tested

- ✅  Fee status transitions tested: Pending → Paid → Partial → Overdue

— End of MVP Phase 1 Specification —

RWA Connect MVP v1.0  |  Build Ready  |  Confidential