RWA Connect

Phase 2 — Enhanced Platform (Revised)

Deferred Phase 1 Items + New Feature Modules

Version 2.0  |  March 2026

Planned: 6–12 Months Post Phase 1 Launch

Prerequisite Phase 2 builds on a stable Phase 1 with at least 50 active societies. It does NOT rearchitecture Phase 1. Every feature here plugs into schema columns and table structures already present from day 1.

# 1. Overview

Phase 2 has two types of work: (A) activating features whose foundations are already in Phase 1 schema, and (B) building new feature modules. Type A work is faster — the data model is ready. Type B requires more planning.

## 1.1 Type A — Activate Phase 1 Foundations

These features require zero DB migration. Schema columns exist and are null. Phase 2 adds the UI, logic, and jobs on top.

| Feature | Phase 1 Foundation | Phase 2 Work |
| --- | --- | --- |
| RWAID Card (PDF + QR + WhatsApp image) | qr_code + card_generated_at columns (null) | PDF lib, QR generation, WhatsApp media send |
| Self-registration via Society Code (Path B) | Society Code in societies table | Registration UI, Society Verification Card |
| Automated tenant lifecycle | tenancy_end_date in memberships | Cron job, reminder, auto-status-change |
| Recurring expense templates | is_recurring + recurrence_type in expenses (null) | Scheduler, approve/skip UI, notification |
| Resident expense query + escalation | Handled by Complaints module (new) | Complaints module (Section 7) |
| Audit log admin UI | audit_logs table fully populated | Browse, filter, export UI |
| Emergency broadcast | is_senior + is_special_needs flags | Broadcast trigger, priority list, emergency PDF |
| Resident notification inbox | notifications table fully populated | 90-day inbox UI |
| Multi-society context switcher UI | login_accounts → memberships schema | Society Selector UI post-login |
| Property transfer: edge cases | Unit model handles both scenarios | UI flows for partial floor + inheritance |
| Sticker management + reconciliation | sticker_number column in vehicles (null) | Sticker issuance, annual report |
| Parking slot approval workflow | parking_slot column in vehicles (null) | Slot availability, approval queue |
| Gate guard vehicle search UI | vehicles indexed on registration_number | Lightweight guard-facing web UI |
| Festival settlement report | festival + contribution data exists | Structured PDF settlement report |
| Full SMS fallback stack | SMS provider configured for OTP | Extend SMS to all notification types |

## 1.2 Type B — New Feature Modules

| Module | Section |
| --- | --- |
| Online Payment Gateway (Razorpay / PayU) | Section 3 |
| Aadhaar / DigiLocker Identity Verification | Section 4 |
| Dependent Graduation Flow (child turns 18) | Section 5 |
| Advanced Vehicle & EV Management | Section 6 |
| Community Directory (resident profile Layer 5) | Section 7 |
| Native Mobile App (React Native) | Section 8 |
| Complaints & Dispute Management | Section 9 |
| Facility / Amenity Booking | Section 10 |
| Polls & Surveys | Section 11 |
| Document Repository | Section 12 |
| Advanced Analytics & Reporting | Section 13 |

# 2. Type A — Activating Phase 1 Foundations

2.1 RWAID Card — PDF, QR Code, WhatsApp Image

| P1 | Phase 1 generates RWAID string. qr_code and card_generated_at columns exist in memberships table (null). |
| --- | --- |

- Generate QR code encoding the RWAID string — store in qr_code column

- Generate RWAID Card PDF: Full Name, Photo, Unit, Block, Society Name, RWAID, QR Code, Membership Status

- WhatsApp-shareable image (JPEG) auto-sent to resident on card generation

- Card accessible from resident's profile — downloadable anytime

- If resident uploads photo after initial registration, card can be regenerated

- Admin can regenerate card for any resident (e.g., after name correction)

2.2 Self-Registration via Society Code (Path B)

| P1 | Society Code stored in societies table from Phase 1. Invite link (Path A) remains the primary and recommended path. |
| --- | --- |

- Resident visits platform, enters Society Code

- System shows Society Verification Card: Name, Address, Pincode, Admin Name, Active Member Count

- Resident confirms 'Yes, this is my society' before proceeding

- Resident selects unit from Unit Master — units not in master are rejected

- Standard registration form → admin approval flow (same as Path A)

- Use case: new societies where no invite link has been generated yet

2.3 Automated Tenant Lifecycle

| P1 | tenancy_end_date stored in memberships. Phase 1 admin manages tenant departure manually. |
| --- | --- |

- Daily background job checks tenancy_end_date across all active tenant memberships

- 30 days before end date: WhatsApp reminder to admin — 'Tenant in Unit 42A tenure ending on [date]'

- On end date if not renewed: RWAID status auto-changes to 'Tenant Departed'

- Admin can extend tenancy manually by updating end date before it lapses

- New tenant registers fresh — invite link flow unchanged

2.4 Recurring Expense Templates

| P1 | is_recurring and recurrence_type columns in expenses table (null in Phase 1). |
| --- | --- |

- Admin creates expense template: category, description, amount, recurrence (Monthly/Quarterly/Annual), start date

- Background job auto-creates expense entry on configured date

- Admin receives WhatsApp notification: 'Recurring expense created: [name] ₹[amount]. Approve or Skip?'

- Admin approves (entry confirmed) or skips (entry deleted for that cycle)

- Use cases: lift maintenance contract, security guard salaries, water tanker

2.5 Audit Log Admin UI

| P1 | audit_logs table written on every admin action from Phase 1 day 1. |
| --- | --- |

- Admin UI: browse audit log for their society — filter by date, action type, actor

- Super Admin UI: browse across all societies

- Export to CSV for offline review

- Immutable — no edit or delete from UI

2.6 Emergency Broadcast

| P1 | is_senior and is_special_needs flags stored in resident profiles from Phase 1. |
| --- | --- |

- Admin triggers Emergency Broadcast from dashboard — requires confirmation step

- WhatsApp + SMS sent immediately to all active residents (overrides opt-out settings)

- Dashboard shows priority resident list: units with senior or special-needs flags highlighted

- Admin can download Emergency Contact Sheet PDF — lists all flagged residents with their emergency contact details

2.7 Resident Notification Inbox

| P1 | notifications table logs all sends from Phase 1 day 1. |
| --- | --- |

- Resident sees last 90 days of notifications in their profile — searchable by type

- Admin sees delivery reports: sent / delivered / failed per notification

- Failed delivery flagged in admin dashboard for follow-up

2.8 Multi-Society Context Switcher UI

| P1 | login_accounts → memberships schema fully supports multiple societies from Phase 1. The UI conditional returns single society at launch. |
| --- | --- |

- After OTP login: if single membership → land directly on dashboard (no change)

- If multiple memberships → show Society Selector: card picker showing each society with membership status

- Selected society appears in header — dropdown allows switching without re-login

- All UI, fees, expenses, notifications scoped to selected society

- If person is admin in Society A and resident in Society B — role context switches per society

UX Reference Model after Slack workspace switcher. Society name in header, switcher dropdown lists all societies with Active/Pending/Expired badge.

2.9 Property Transfer — Edge Cases

| P1 | Unit model handles these correctly. Admin manages manually in Phase 1 for the rare cases. |
| --- | --- |

### Scenario C — Builder Floor Partial Sale

- Owner of 42-GF and 42-1F sells only 42-1F

- Admin initiates 'Partial Transfer' — selects which unit to transfer

- 42-1F unit record transferred; 42-GF record unchanged under original owner

- Each floor is an independent unit — transfers are unit-specific, not address-specific

### Scenario D — Inheritance (Owner Deceased)

- Admin marks owner RWAID as 'Deceased' with date

- Heir registers as new owner through standard invite-link flow

- Outstanding fees on deceased owner's account flagged separately — heir not liable by default

- Admin can choose to write off or carry the outstanding amount with documented reason

2.10 Full SMS Fallback Stack

| P1 | SMS provider (Twilio / MSG91) configured and live for OTP in Phase 1. |
| --- | --- |

- Extend SMS fallback to all mandatory notification types: fee receipt, overdue reminder, approval/rejection, admin term warning

- Trigger: WhatsApp delivery fails after 3 retries (5-min intervals) → SMS sent automatically

- SMS templates pre-submitted for DLT registration (mandatory for Indian SMS delivery)

- Admin sees SMS fallback events in delivery report

2.11 Vehicle: Sticker Management + Reconciliation

| P1 | sticker_number column in vehicles table (null in Phase 1). |
| --- | --- |

- Admin issues sticker: enters sticker number against vehicle record

- Sticker number linked to vehicle — can be searched by admin

- Annual reconciliation report: all active sticker numbers vs registered vehicles

- Report flags ghost stickers: sticker_number present but vehicle status = Inactive

- Admin bulk-retires ghost stickers from the report UI

2.12 Vehicle: Parking Slot Approval Workflow

| P1 | parking_slot column in vehicles table (null). parking_slots_allotted on units table. |
| --- | --- |

- Admin enables 'Parking Slot Approval Required' in society settings (off by default)

- Resident requests a parking slot when registering a 4-wheeler

- Admin sees pending slot requests — approves and assigns slot number, or rejects with reason

- Approved slot number written to vehicles.parking_slot

- Society can configure max vehicles per unit (default: no cap)

2.13 Gate Guard Vehicle Search Interface

| P1 | vehicles table indexed on registration_number from Phase 1. |
| --- | --- |

- Lightweight web URL accessible on any smartphone — no app install

- Guard enters registration number → system returns: Registered / Unregistered

- If registered: shows Unit Number and Resident Name only — no full profile

- Guard role: read-only, scoped to single society, no login required beyond a PIN set by admin

2.14 Festival Settlement Report

| P1 | Festival and contribution data fully stored. Admin posts WhatsApp note in Phase 1. |
| --- | --- |

- Post-festival: admin fills settlement form — actual spend, surplus/deficit, disposal method

- System generates a PDF settlement report with society letterhead

- Report auto-shared with all residents via WhatsApp

- Visible in festival history for all residents

# 3. Online Payment Gateway

Architecture Note Platform never holds funds. Payments flow directly to the RWA's bank account via Razorpay/PayU. Phase 1 manual recording continues to work alongside online payments — the ledger is the same.

## 3.1 Flow

- Resident sees fee due on dashboard → clicks 'Pay Now'

- Platform creates payment order via Razorpay API (order_id, amount, rwaid)

- Resident completes on Razorpay checkout (UPI / Net Banking / Card / Wallet)

- Razorpay webhook fires on success → platform auto-records payment entry

- WhatsApp receipt sent within 30 seconds of confirmation

## 3.2 Rules

- Each RWA onboards their bank account via Razorpay KYC (one-time admin setup)

- Online and manual payments appear in the same ledger — no separate view

- Failed payment: resident notified via WhatsApp, retry link valid 24 hours

- Refunds initiated by admin via platform → Razorpay processes (5-7 business days)

- Festival contributions payable online — same gateway, tracked to festival fund

- Razorpay charges ~1.9% per transaction — passed to RWA, not absorbed by platform

# 4. Aadhaar / DigiLocker Identity Verification

Recommended Approach Aadhaar Offline XML — simplest to implement with no live UIDAI API agreement. Resident downloads masked Aadhaar XML from resident.uidai.gov.in and uploads to platform. System parses name and address, matches against registration details.

| Method | How It Works | Complexity |
| --- | --- | --- |
| Aadhaar Offline XML (recommended) | Resident downloads XML from UIDAI portal, uploads — no live API | Low |
| DigiLocker Pull | Resident authorises DigiLocker — platform pulls verified name + address | Medium |
| Aadhaar OTP via AUA | Live Aadhaar number + OTP on registered mobile | High — requires UIDAI agreement |

- Verification becomes mandatory for new registrations in Phase 2

- Existing Phase 1 residents: 6-month grace period to complete verification

- Verified badge shown on resident profile (RWAID card displays it too)

- Aadhaar details NOT stored — only verified_status and name_match_confirmed

- NRI/NRO owners: Passport verification as alternative (passport number + issuing country)

# 5. Dependent Graduation Flow (Child Turns 18)

| P1 | Dependent name + DOB captured in Phase 1 resident profile. Without DOB in Phase 1, this flow cannot work. DOB field is non-negotiable in Phase 1. |
| --- | --- |

- System checks dependent DOBs daily via background job

- On/after 18th birthday: parent's account shows prompt — '[Name] has turned 18. Register them as a co-resident?'

- Parent confirms → dependent data pre-fills new registration form (name, unit, DOB)

- Young adult adds their own mobile number (creates new login credential)

- Admin approves → new RWAID generated, linked to same unit under parent's unit account

- Original dependent entry removed from parent's dependent list

| Fee Scenario | Treatment |
| --- | --- |
| Was always a dependent in system | No joining fee (configurable per RWA policy) |
| Was not previously in system | Standard joining fee applies |
| Annual fee | Pro-rata from graduation month |
| Voting rights | Granted immediately — follows RWA's per-unit or per-adult policy |

# 6. Advanced Vehicle & EV Management

## 6.1 EV Charging Slot Management

| P1 | ev_slot column in units and vehicles tables (null in Phase 1). |
| --- | --- |

- Admin defines EV charging infrastructure in Unit Master: charging point count, slot IDs, location

- Resident registers EV vehicle → selects charging slot or enters waiting list if full

- Charging slot assignment shown on vehicle record and resident profile

- Waitlist: auto-notified when slot becomes available

- Society can charge extra maintenance fee for EV slot (configurable)

## 6.2 Visitor Parking Pre-Registration

- Resident pre-registers visitor vehicle: registration number, visitor name, valid dates

- Guard checks visitor plate → system shows 'Expected visitor for Unit 42A on [date]'

- Visitor entry auto-expires after stated dates

# 7. Community Directory (Resident Profile Layer 5)

Entirely opt-in. No resident appears in the directory without explicit consent toggle.

| Field | Purpose | Visibility |
| --- | --- | --- |
| Profession | Community directory — 'Dr. Sharma, Unit 4B' | Opt-in, all residents |
| Skills / Can Help With | Plumber, electrician, tutor, etc. | Opt-in, all residents |
| Languages spoken | Useful in diverse societies | Opt-in, all residents |
| Willing to be on committee | Feeds election nomination suggestions | Admin only |

- Resident can update or remove their listing at any time

- Admin can export a printable community directory PDF

# 8. Native Mobile App (React Native)

Phase 1 Position Phase 1 web app is fully mobile-responsive. Residents can use it on mobile browser. Phase 2 native app improves UX and enables push notifications.

## 8.1 Resident Screens

- Splash + Society Selector (multi-society — same as web)

- Dashboard: membership status, fee balance, latest notifications

- My Profile: edit details, vehicles, dependents, directory listing

- Fees: current dues, payment history, Pay Online button

- Expenses: society ledger with search and filter

- Festivals: active collections, my contributions, settlement reports

- Complaints: raise complaint, track status, reopen

- Facility Booking: view availability, book slot

- Polls: vote, see results

- Documents: society docs, my NOC letters, fee statements

- RWAID Card: view, download, share via WhatsApp

## 8.2 Admin Screens (in addition to resident screens)

- Pending Approvals: registrations, vehicle slots

- Fee Management: record payments, view dues, send reminders

- Expense Entry: add and manage expenses

- Broadcast: send society-wide WhatsApp message

- Reports: collection summary, expense trends, member roster

## 8.3 Push Notifications

- Push replaces WhatsApp for app users — reduces WhatsApp API cost

- Fee reminders, expense alerts, complaint updates → push first for app users

- Society broadcasts → push + WhatsApp (double delivery)

- OTP: always WhatsApp/SMS regardless — push OTP is not secure

# 9. Complaints & Dispute Management

## 9.1 Categories & SLAs

| Category | Examples | Default SLA |
| --- | --- | --- |
| Maintenance | Lift, water supply, electrical fault | 48 hours |
| Cleanliness | Common area, garbage | 24 hours |
| Security | Gate issue, suspicious activity | 4 hours |
| Noise / Nuisance | Loud music, construction hours | 24 hours |
| Parking | Unauthorized parking, blocked driveway | 24 hours |
| Administrative | Fee dispute, NOC, rule clarification | 7 days |
| Expense Query | Question or objection on a specific expense entry | 7 days |
| Other | Anything else | 72 hours |

## 9.2 Complaint Lifecycle

- Resident raises complaint: category, description, optional photo, unit of origin

- Admin notified via WhatsApp + dashboard alert

- Admin assigns to a role and sets status: Acknowledged / In Progress / Resolved / Rejected

- Resident notified at each status change

- Resident can reopen within 7 days of resolution if issue persists

- SLA breach → escalation to Primary Admin, flagged on dashboard

## 9.3 Anonymous Complaints

- Resident can flag complaint as anonymous — admin sees complaint but not complainant name

- Unit is always visible (disclosed to resident upfront) — complaints are unit-linked

- Admin misconduct complaints go directly to Super Admin, not RWA Admin dashboard

# 10. Facility / Amenity Booking

## 10.1 Supported Facility Types

- Clubhouse / Party Hall — date + time slot, capacity limit, deposit

- Guest parking slots — specific dates, visitor vehicle registration

- Sports courts (badminton, basketball)

- Terrace / Rooftop (if applicable)

- Swimming pool time slots (if applicable)

## 10.2 Booking Rules (Admin-Configurable per Facility)

- Max advance booking window (e.g., 30 days)

- Max bookings per unit per month

- Deposit amount — recorded manually or via online payment

- Booking confirmation: WhatsApp + digital booking slip with QR code

- Cancellation policy: configurable (e.g., full refund if cancelled 48 hours before)

- Admin can block dates for maintenance or society events

- Only Active residents with no overdue fees can book — defaulters blocked

# 11. Polls & Surveys

| Type | Description | Vote Basis |
| --- | --- | --- |
| Single Choice | One option from many | Per unit or per owner |
| Multiple Choice | Multiple options allowed | Per unit or per owner |
| Yes / No | Binary | Per unit |
| Budget Approval | Approve/reject expense proposal above threshold | Per owner (AGM-style) |

- Admin creates poll: question, options, dates, voter eligibility

- Resident votes via app or web — anonymous display, timestamped record

- Admin sees turnout, result breakdown

- Results auto-shared with all residents via WhatsApp at poll close

- Platform states explicitly: polls are advisory — not a substitute for formal AGM resolutions

# 12. Document Repository

## 12.1 Society Documents (Admin-Managed)

| Type | Access |
| --- | --- |
| Society bye-laws and rules | All active residents |
| AGM meeting minutes | All active residents |
| Annual audit reports | All active residents |
| Vendor contracts | Admin only |
| Insurance documents | Admin only |
| Government society registration | All active residents |

## 12.2 Auto-Generated Resident Documents

- NOC Letter: admin approves request → platform generates PDF with society letterhead, RWAID, admin signature block

- Membership Certificate: downloadable, shows RWAID, fee status, tenure period

- Fee Payment Statement: full history for resident's tenure as downloadable PDF

- Demand Letter: admin triggers → auto-generated and WhatsApp-sent to overdue resident

## 12.3 Storage Rules

- Max 50MB per upload, formats: PDF / JPG / PNG

- Society-scoped — cross-society document access blocked at API level

- Retained while subscription active + 90 days post-offboarding

# 13. Advanced Analytics & Reporting

## 13.1 Admin Reports

| Report | Frequency | Key Metrics |
| --- | --- | --- |
| Fee Collection Summary | Monthly / Annual | Collected vs expected, defaulters list, collection rate % |
| Expense Analysis | Monthly / Annual | Category-wise spend, trend vs prior year |
| Resident Roster | On demand | All residents, status, unit, ownership type, verified flag |
| Vehicle Register | On demand | All vehicles, sticker status, EV slot, parking slot |
| Audit Trail Export | On demand | All admin actions with timestamp and actor |
| Festival Settlement | Per festival | Contributions, spend, surplus/deficit |
| Complaint SLA Report | Monthly | Raised, resolved, SLA breached, avg resolution time |

## 13.2 Super Admin Reports

- Monthly Active Societies: societies with ≥1 admin login in last 30 days

- Subscription Health: by plan, renewal dates, lapsed subscriptions

- Platform Activity: total RWAIDs, total payments recorded, total notifications sent

- WhatsApp Cost Dashboard: messages per society, cost per society — for pricing optimisation

# 14. Technology Additions in Phase 2

| Addition | Technology | Purpose |
| --- | --- | --- |
| Payment Gateway | Razorpay / PayU SDK | Online fee collection |
| Identity Verification | UIDAI Offline XML parser | Aadhaar document verification |
| Mobile App | React Native (iOS + Android) | Native mobile experience |
| Push Notifications | Firebase Cloud Messaging (FCM) | App push — reduces WhatsApp cost |
| File Storage (Documents) | AWS S3 with access control | Document repository |
| PDF Generation | Puppeteer / PDFKit | NOC, RWAID card, demand letters, reports |
| Background Jobs | Bull Queue (Redis-backed) | Tenant lifecycle, DOB checks, recurring expenses, SMS fallback |
| QR Code Generation | qrcode npm library | RWAID card QR code |
| DLT Registration | Telecom operator portal | Mandatory for Indian SMS delivery |

# 15. Business Model — Phase 2 Updates

| Plan | Phase 1 | Phase 2 | New Inclusions |
| --- | --- | --- | --- |
| Starter | ₹999/mo | ₹999/mo | Online payments (gateway fees pass-through) |
| Standard | ₹1,999/mo | ₹2,499/mo | Mobile app, complaints, polls, 5GB documents |
| Premium | ₹3,999/mo | ₹4,999/mo | All features, advanced analytics, API access, 20GB docs |
| Enterprise | — | Custom | White-label, custom integrations, dedicated support |

- Razorpay ~1.9% per transaction — passed to RWA, not absorbed by platform

- Phase 3 potential: negotiate volume discount with gateway and retain margin

# 16. Phase 3 Preview (12–24 Months)

| Feature | Description |
| --- | --- |
| Visitor Pre-Registration | Resident registers expected visitor → guard gets advance WhatsApp with name and vehicle |
| Domestic Help Registry | Separate registry for maids, drivers — linked to serving unit |
| AGM Module | Formal agenda, quorum tracking, resolution recording |
| Notice Board | Digital replacement for physical pinboard — push-notified to all |
| Vendor Management | Approved vendor list, rate contracts, performance ratings |
| Multi-Language UI | Hindi, Marathi, Tamil, Telugu — critical for tier-2/3 expansion |
| International Expansion | UAE, UK, Singapore — separate data tenants, currency, compliance |
| AI Anomaly Detection | Flag unusual expense patterns, sudden default spikes |
| Credit Scoring | Resident payment history score for NOC and reference checks |
| API Marketplace | Open API for third-party — intercom systems, parking barriers, etc. |